DESIGN SERVICES AGREEMENT

Design Services for DACC Creative Campus Building at Arrowhead Park

THIS DESIGN SERVICES AGREEMENT, including all exhibits (collectively, the Agreement), by and between Regents of New Mexico State University (NMSU) and __________ (Design Professional).  This Agreement will be effective on the date of the final signature below.

Background

NMSU solicited proposals under its Request for Proposals No. _______ (RFP) including the detailed scope of work as modified through the design process, (Scope of Work) or certain design and related services in connection with the NMSU Project Development and Engineering (PD&E) for the _______________ (Project) at New Mexico State University’s campus at ______________________________in ______________ (county), New Mexico;

NMSU selected the Design Professional's proposal as being the most advantageous and awarded the work to the Design Professional;

NMSU and the Design Professional desire to enter into this Agreement for professional design and related services.

ARTICLE ONE

NMSU’S RESPONSIBILITIES

1.0	NMSU agrees to contract with and does hereby contract with the Design Professional, under the terms and conditions of this Agreement, to perform for NMSU professional design and related services as described in this Agreement, including without limitation the Scope of Work, and incorporated herein by reference.

1.01	NMSU will designate a representative (Regents Representative) to communicate on its behalf with the Design Professional.  The Regents Representative, or designee, will have authority to give general direction to the Design Professional, to answer questions with respect to the Project and Scope of Work, to review and process pay applications subject to other required approvals, and to initiate the change order process.  NMSU will administer this Agreement and will have the authority to: 1) modify or interpret this Agreement; 2) to authorize the Design Professional to perform special services as defined in Article V of this Agreement; or 3) to approve change orders, all of which are decisions, which are to be made by NMSU, at its sole discretion.

1.02	NMSU will review all sketches, estimates, working drawings, specifications, proposals, and other documents submitted by the Design Professional.

1.03	Any changes in the scope of the Project or Work must be authorized in writing by the Regent Representative.

ARTICLE TWO

DESIGN PROFESSIONAL’S SERVICES

All of the services in Article Two of the Agreement, the Design Professional will be compensated per the terms set forth in Exhibit B, Section I of this Agreement, except for those items specifically identified as reimbursables or Special Services.  Reimbursables will be compensated pursuant to the terms set forth in Exhibit B, Section II of this Agreement.  Special Services will be compensated per the terms set forth in Exhibit B, Section III of this Agreement.  All Services are considered Basic Services (See Article II, Section 3) unless otherwise indicated or agreed too.

2.0	SCOPE OF WORK

The Design Professional agrees to provide the Scope of Work for NMSU.

2.01	Collaborative Goals

NMSU and the Design Professional will collaborate to achieve the following goals:

2.01.1	explore creating spaces that can be reconfigured quickly to serve the ever-changing needs of the University by the use of movable partitions, furniture, and infrastructure to speed up the process when applicable;

2.01.2	work through the Regents Representative with a diverse groups of interested parties who will be affected by the Project.  These groups may include but not limited to faculty, deans, staff, students, and the general public, in addition to taking advantage of collaborative efforts with local businesses, community groups, public agencies, and other entities;

    - stay within the MACC (Maximum Allowable Construction Cost) (See Section 26.0 for definition);

2.01.4	design with security and safety in mind for students, staff, and the general public;

2.01.5	incorporate NMSU’s branding scheme in design;

2.01.6	design the Project to complement the existing use of materials and to create an image and identity that is sensitive to a land grant university;

2.01.7	design the Project to meet current and future technology upgrades; and

2.01.8	design to meet or exceed accessibility guidelines of the Americans with Disabilities Act and incorporate universal design concepts.

2.1	BASIC SERVICES

In addition to the services provided under the Scope of Work, the Design Professional agrees to provide the following services as part of the Basic Services and any other services that may be considered basic services pursuant to industry standards and best practices.  A Proposed Project Schedule is attached as Exhibit F.

    - Programming Phase

2.1.01.01	The Design Professional must develop a written Project program (Project Program) that includes the requirements of the Project.  The Project Program will be finalized in the Schematic Design Phase. The Design Professional will review the Project Program with NMSU to verify it meets all of NMSU’s requirements.

      - The Design Professional must provide a complete Project Program listing Project requirements, cost, objectives, conferences, regulatory requirements, and design criteria.

      - The Design Professional will provide preliminary evaluation of NMSU’s Scope of Work and Project schedule, Project site, Project budget, available surveys, tests, and reports to ascertain that each is consistent and comparable with the others and the requirements of the Project.  If the Design Professional finds any inconsistencies or incompatibilities among the documents and information provided by NMSU, the Design Professional must promptly recommend reasonable adjustments.

      - The Design Professional must investigate existing conditions at the Project site.

      - The Design Professional must comply with NMSU’s requirements for telephone and fiber lines. All fiber lines and conduit must be included in the Project.  The design must include termination of all lines in accordance with Division 27 of NMSU ICT Standards.

      - Obtain and list all design related permits and approvals required by governmental authorities having jurisdiction over the Project (e.g., grading, drainage plans, zoning, right of ways, encroachment).

      - Meet with governmental authorities to obtain prior approval, if required.

      - Update and get approval from the appropriate governmental authority on the drainage plan for the Project, if required.

      - The Design Professional must assist NMSU in developing or updating standards technical specifications and Division 00 documents that may be used on future projects.

    - Schematic Design Phase

      - Based on the Project Program, Proposed Project Schedule and delivery method, Project site, Project Budget, and preparatory surveys, test, and consultants’ reports, and any agreed adjustments thereto, the Design Professional must prepare schematic drawings for schematic plan documents.

      - If required based on Project type and size, the Design Professional must run the Project through Energy Star’s Target Finder Program and provide NMSU with a Statement of Energy Design Intent (SEDI).

      - The Design Professional must review alternative approaches to design and construction for the Project and the schematic design phase documents as they are being prepared at intervals appropriate for the progress of the Project with NMSU and Construction Manager at Risk (CMAR).

      - The Design Professional must furnish the CMAR with four (4) copies of the Schematic Design and Project Program documents to assist the CMAR in fulfilling its responsibilities to NMSU.  These copies will be included as part of basic services and not reimbursable.

      - The Design Professional must provide NMSU and CMAR with a preliminary estimate of construction cost and must review their estimate against the CMAR’s estimate for comparison; the Design Professional will work to reconcile any differences with the two estimates.  The Design Professional must provide a detailed explanation of the differences to NMSU.

      - The Design Professional must have a LEED kick off meeting on applicable projects, to discuss the Project checklist and to review possible LEED’s points that will ensure that the Project meets at least LEED silver certification.

      - The Design Professional must submit the schematic design documents for approval by NMSU.  Prior to NMSU’s approval of the schematic design documents, the Design Professional must incorporate such changes as are necessary to satisfy NMSU’s review comments.  The Design Professional must prepare sufficient alternative approaches to design and construction to satisfy NMSU’s requirements.

      - Approval of the schematic design document (Schematic Design Documents) by NMSU will constitute the end of the Project Programming Phase and the Schematic Design Phase.  The approved schematic design documents can only be revised by written agreement of the Design Professional and NMSU.

    - Design Development Phase

      - Based on the Schematic Design Documents, any adjustments in the Project budget or Proposed Project Schedule (Exhibit E), the Design Professional must prepare preliminary drawings, an outline of specifications, and other documents needed to determine and describe the size and character of the Project.

      - The Design Professional must use AutoCAD, REVIT, and BIM software to verify all systems in the building function together.

      - The Design Professional must prepare and distribute conference memoranda, meeting minutes, summaries of telephone conversations, documentation of site visits, and inspection reports as required to maintain a comprehensive record of the Project within a mutually agreed upon timeframe.  The Project name and Project number must be shown on all documents.

      - The Design Professional must plan for HVAC and electric systems and how they coordinate with other features.

      - The Design Professional must prepare exterior and interior electronic renderings of the design work in a format acceptable to NMSU, for NMSU’s use in explaining the design and advertising the Project.  The Design Professional must also provide NMSU with a computer generated rendering of the Project showing three-dimensional views.

      - The Design Professional must obtain all design related permits and approvals required by governmental authorities having jurisdiction over the Project.

      - The Design Professional will work with the CMAR to determine any value engineering that will assist the Project in meeting its schedule for construction, quality, and LEED silver certification.

      - The Design Professional must review its construction cost estimate in comparison to the construction cost prepared by the CMAR, and must reconcile any differences between the two construction cost estimates in coordination with the CMAR.

      - The Design Professional must review, with NMSU and CMAR, the documents created in the design development phase as they are being prepared at intervals appropriate to the progress of the Project. The Design Professional must furnish copies of the design development documents to assist the CMAR in fulfilling its responsibilities to NMSU.  At the completion of the Design Development Phase or at such time as NMSU may specify to the Design Professional, NMSU, Design Professional and CMAR must agree on an Initial Guaranteed Maximum Price (IGMP) based upon the documents prepared in the Design Development Phase by the Design Professional and approved by NMSU.

      - If CMAR’s IGMP exceed the cost furnished by NMSU the contractor, then NMSU may direct the Design Professional to revise the documents at their own expense so the IGMP for constructing the Project does not exceed NMSU’s Construction Cost and any previously approved construction cost estimate.  The Design Professional must assist NMSU and further advocate for NMSU’s interest in negotiations with the CMAR.  The Design Professional must plan, draw, and prepare specification for the Project so that the construction of the building and related facilities together with its built in permanent fixtures and equipment will not cost more that the Guaranteed Maximum Price (GMP).

      - After the IGMP has been accepted, the Design Professional must incorporate the assumptions and clarification made in the IGMP into the documents and drawings.

    - Construction Documents Phase

      - NMSU’s formal written approval of the design development documents and the GMP will constitute authority for the Design Professional to proceed with the completion of plans and specifications (Construction Documents).  The Construction Documents will be revised to incorporate the resolutions of NMSU’s concerns and will be completed as required for the Project.

      - Construction Documents must conform to the Construction Specifications Institute’s Master Format 2004 Edition.

      - The Design Professional will be responsible, for obtaining all design related permits and approvals required by the governmental authorities having jurisdiction over the Project.

      - The review of the Construction Documents by NMSU will not relieve the Design Professional of responsibility for code compliance, design deficiencies, omissions, and errors.

      - When required, the Design Professional must provide the building official having jurisdiction a complete set of Construction Documents to review, meet with the local official, and determine any changes. Applicable approvals and signatures from the building official is required prior to commencing on site work or notice to proceed with construction services.

      - The Design Professional must advise NMSU and CMAR on matters such as construction phasing and scheduling, bid or proposal alternates, liquidated damages, construction time, and other construction issues appropriate for the Project.

      - The Design Professional will provide an initial estimated Probable Cost of Construction to compare to the IGMP.

      - If CMAR’s GMP exceed the cost furnished by the contractor to NMSU, then NMSU may direct the Design Professional to revise the documents at their own expense so the GMP for constructing the Project does not exceed NMSU’s Construction Cost and any previously approved construction cost estimate. The Design Professional must assist NMSU and further advocate for NMSU’s interest in negotiations with the CMAR.  The Design Professional must plan, draw, and prepare specification for the Project so that the construction of the building and related facilities together with its built in permanent fixtures and equipment will not cost more that the Guaranteed Maximum Price (GMP).

    - Bidding Phase

      - In conjunction with the development of the GMP and at other times as appropriate to the Project, the Design Professional must assist the CMAR and NMSU by receiving and recording requests for bids, request for proposals documents, issuing bid RFP documents, accounting for bids, and RFP documents issued.  Additionally, the Design Professional must assist in receiving and resolving questions about bids: preparing addenda, issuing addenda, and accounting addenda issued: attending pre-bid and pre-proposal conferences and meetings, and assisting in preparing and awarding multiple contracts for construction.

    - Construction Administration Phase

      - The Construction phase will commence with the written acceptance by the CMAR of the GMP and issuance of the notice to commence on site work or notice to proceed with construction services and will terminate when all the Design Professional’s services have been satisfactorily performed.

      - The Design Professional must perform the construction administration consistent with NMSU’s Standard Terms and Conditions and Construction Terms and Conditions (Exhibit A), and in accordance with NMSU’s procurement procedures.

      - The Design Professional must conduct a pre-construction conference and will be required to create an agenda, take notes, and distribute the minutes to all parties.

      - The Design Professional will be a representative of NMSU during the construction and in this capacity will endeavor to: (a) guard NMSU against departures from the Contract Documents (see definition in Article 24) by the CMAR; (b) work with the CMAR to complete the work within the time specified in the Contract Documents or subsequently extended by NMSU; and (c) guard NMSU against defective work.  The Design Professional will advise and consult with NMSU regarding the performance and progress of the CMAR and regarding solutions to conditions or problems that may arise.  The Design Professional will have authority to act on behalf of NMSU to the extent provided in the Contract Documents.

      - Instructions to the CMAR will be communicated through the Design Professional.

      - The Design Professional must provide a web site and FTP site to house all documents and information related to the Project.  The Design Professional must provide NMSU access to any programs necessary to access the document or information.  The Design Professional must allow NMSU to access the documents and information at no additional cost to NMSU.

      - In response to questions from the CMAR or NMSU about the Contract Documents, and as the Design Professional deems appropriate, the Design Professional will provide interpretations and clarification of the Contract Documents that are consistent with the intent of and reasonably inferable from the Contract Documents.  Interpretations and clarifications will be in the form of written explanation or directions or supplementary details or drawings, whichever is required to complete, explain or make definite the Contract Documents.

      - The Design Professional must respond to questions about the Contract Documents in a timely manner.

      - Decisions by the Design Professional, including interpretations and clarifications of the Contract Documents, and directions, or decisions regarding performance of the Scope of Work, must be in writing and approved by NMSU.

      - The Design Professional must maintain all Project related correspondence, memoranda, notes, statement for services, application and certificate for payment (Pay App) and related documents, minutes of the meeting, and inspection reports issued or received by the Design Professional (Project Record).  NMSU will have access to the Project Record during the Design Professional’s normal office hours. If NMSU requests a paper copy the Project Record, or significant portions of it, the Design Professional will charge NMSU for the copy as a Reimbursable Expense.

      - To maintain continuity in the Design Professional’s administration of the construction contract and performance of the work by the CMAR and to facilitate a complete Project Record, all communications between the CMAR and NMSU regarding matters of or related to the Project will be directed to the Design Professional with a copy furnished to NMSU, unless direct communication is otherwise required to effect legal notifications.

      - Unless otherwise authorized by the Design Professional, communication by and with the Design Professional’s consultant(s) will be through the Design Professional.

      - Unless otherwise authorized by the CMAR, communications by and with Subcontractor(s) and material suppliers will be through the CMAR.

      - The Design Professional will review, approve, or take other appropriate action, on the CMAR’s submittals.  The Design Professional’s review is not intended to verify the accuracy and completeness of details such as dimensions and quantities or to substantiate installation instructions or performance of equipment and systems, all of which will be the responsibility of the CMAR.  However, the Design Professional will advise the CMAR of any errors or omissions, which the Design Professional may detect during this review.  The Design Professional is not authorized to approve any deviations from the requirements of the Contract Documents.  Deviations may be authorized only by NMSU through a change order. The Design Professional will review and respond to all submittals with reasonable promptness to avoid delay in the work or in the activities of NMSU, CMAR or separate contractor(s):

        - furnish NMSU with one complete set of approved submittals, organized in a logical manner within thirty (30) days after substantial completion of the Project;

        - specify any scheduling method or format that the Design Professional considers appropriate for the Project and which is acceptable to NMSU, but the Design Professional must require the CMAR to prepare and update the progress schedule in accordance with the Contract Documents;

        - promptly deliver a copy of the CMAR’s approved progress schedule and report, and any revisions to it, to NMSU; and

        - require the CMAR to update the progress schedule and report with each monthly Pay App and must otherwise monitor and keep NMSU appraised of the CMAR’s progress.

      - The Design Professional must coordinate, schedule and conduct the scheduled site inspections and conferences defined in the Contract Documents and as are appropriate to the Scope of Work.  The Design Professional will perform periodic site inspections defined in the Contract Documents.  The Design Professional must attend specified inspections and tests defined in the Contract Documents when attendance by the Design Professional is specified or is otherwise appropriate.

      - “Periodic site inspection” means the service performed by the Design Professional through which the Design Professional:

        - becomes generally familiar with the in-progress Work, completed Work, and the quality of the Work;

        - determines whether the Work is progressing in general accordance with the CMAR’s schedule and is likely to be complete within the Contract Time;

        - visually compares readily accessible elements of the Work to the requirements of the Contract Document to determine, in general, if the contractor’s performance of the Work indicates that the Work will confirm to the requirements of the Contract Documents when completed;

        - endeavor to guard NMSU against Defective Work, but does not include making exhaustive investigations or examinations of the in-progress or completed portions of the Work to expose the presence of the Defective Work;

        - reviews and addresses with the CMAR any problems in implementing the requirements of the Contract Documents that the CMAR may have encountered; and

        - keeps NMSU fully informed about the Project progression and status.

      - When scheduling specified site inspections and conferences, the Design Professional will first contact the CMAR to establish a mutually acceptable time for the inspection or conference.

        - The Design Professional’s periodic inspections will be at intervals appropriate to the stage of the CMAR’s operation and consistent with the size and nature of the Project.  However, not less than an average of one inspection per week while construction is on-going.  The performance of this requirement may be waived during periods in which weather or other conditions delay progress, or during slow phases of the construction, making weekly inspections unwarranted.

        - Inspections may be performed by a representative of the Design Professional to whom NMSU has no objection; however, the Design Professional or a member of the Design Professional’s staff who is a registered design professional in the State of New Mexico must perform an average of at least three periodic inspections per month during construction.  This requirement may be waived during periods in which weather or other construction delay progress, or during slow phases of the construction, making inspections during such period unwarranted.

        - The Design Professional must promptly prepare a complete report of each inspection by the Design Professional, Design Professional’s representative, or consulting engineer and promptly furnish a copy of each report to NMSU and CMAR.  The Design Professional must prepare and distribute an inspection report weekly during construction, for weeks during which inspections are unwarranted, the Design Professional must state in the report that no inspection was performed and why.

        - The Design Professional must notify the Regents’ Representative immediately when there is a need to stop work when in the Design Professional’s opinion, the stoppage is necessary to avoid defective work or safety issues.

        - The Design Professional must review and approve, as appropriate, the CMAR’s monthly Pay App and issue certification for payments in accordance with the Contract Documents.

        - The Design Professional will be required to withhold payment for completed or partially completed Work for which compliance with the Contract Documents remain to be determined by specified inspections or final inspections, and performed in their proper sequence.  Design Professional will notify the CMAR and NMSU of any disputed amount in any Pay App and any undisputed amount in the Pay App will be paid in accordance with the New Mexico Prompt Payment Act.

        - The Design Professional will administer the change order process as provided in the Contract Documents.  All change orders must be approved in writing by NMSU.

        - The Design Professional is authorized to make minor changes in the Work by written order to the CMAR.  Minor changes in the Scope of Work are defined as those which are in the interest of NMSU, but do not materially alter the quality, price, or performance of the Scope of Work.  Changes that materially alter the quality, price, or performance of the Scope of Work may only be authorized by NMSU through a written change order.

        - The Design Professional will prepare details, supplemental drawings, specifications, or other descriptive documents necessary to sufficiently delineate proposed changes in the Work directed or authorized by NMSU, so that the CMAR may accurately adjust its pricing and schedule .

        - Using a change order calculation sheet, the Design Professional will recommend the CMAR’s proposals for acceptance or rejection by NMSU.  Each recommendation of acceptance will be based upon the Design Professional’s professional opinion that a proposal is complete, in conformance with the Contract Documents, represents fair and reasonable pricing, and justifies change order action in the case of claims for extra work or does not warrant procurement by competitive bid in the case of added work.  Determination of the legality of a change order will be the responsibility of NMSU’s Office of General Counsel.

        - The Design Professional must prepare change orders for acceptance and execution by the CMAR and NMSU.  Change orders will sufficiently describe the change(s) in the Work so that the requirements of the Contract Documents are clearly understandable.

        - The Design Professional shall be responsible for the professional quality, technical accuracy, timely completion, and coordination of all designs, drawings, specifications, and reports. The preparation of details, supplemental drawings, specification, or other documents to describe and coordinate a change in the Work to correct any deficiencies in the construction drawings will be included in the Design Professional’s Basic Fee.

        - “As Built” documents must be prepared and furnished by the CMAR in accordance with the Construction Documents.  Prior to preparing bid documents, the Design Professional must consult with NMSU to determine NMSU’s requirement for “As Built” documents and will incorporate the “As Builts” requirements into the Contract Documents.  The Design Professional is responsible to monitor and verify CMAR’s compliance with “As Built” requirements.

        - For building additions or renovations projects, CAD drawings and reproducible drawings must be furnished for the entire floor(s) affected by the work in order for NMSU to maintain a single complete and integrated set of existing condition drawings.

        - The Construction Administration phase will terminate upon the issuance of a final certificate of occupancy.

    - Final Completion Phase

      - The Design Professional must prepare a punch list for completion, establish a market value of the punch list items, conduct site visits to determine the estimated date of completion, receive and forward to NMSU any written warranties and related documents required by the Contract Documents and assembled by the CMAR.

      - Within sixty (60) days after completion of the Project, the Design Professional must furnish NMSU, at no additional cost, one final set of record drawings and specifications incorporating all changes, and one complete electronic documents file in Revit (.rvt), Auto Cad (version to be specified by NMSU) with AIMCAD drawings in AutoCAD (.dwg) and pdf (.pdf) file.  These copies will be of the final working drawings.  Revisions and changes must be annotated and cross-referenced.  Each sheet must be prominently noted "Record Drawings."  The Design Professional must provide a fire egress map for the facility that can be utilized to make a building evacuation plan.  For building additions or renovation Projects, CAD drawings and reproducible drawings must be furnished for the entire floor(s) affected by the work in order for NMSU to maintain a single complete and integrated set of existing condition drawings.

      - The Design Professional must inspect the Project prior to expiration of the warranty or guaranty period and report observed discrepancies under the warranties or guarantees provided by the Contract Documents.  The Design Professional must provide final inspection at the 11 month prior to the end of one-year warranty.

      - The Design Professional must provide support and analysis as needed by NMSU with respect to any warranty or guaranty claims.

      - The Final Completion Phase will terminate upon the last to occur: expiration of the last to expire one-year warranty period, completion of all punch list items, or settlement of all warranty or guaranty claims, whichever occurs last.

      - Prior to final payment, the Design Professional must prepare and deliver a final report to NMSU.

    - Interior Design Phase

      - The Design Professional must provide interior design services associated with the design specifications, material selection, and assist in coordinating the installation of the fixtures, furniture, movable partitions, and equipment for the Project. Assist in the selection of colors, textures and finishes, unless otherwise noted in the Contract Document.  Exterior building colors must have prior approval by the University Architect and interior colors approval by NMSU.

      - The Design Professional will work with NMSU on the development or update of building signage and wayfinding signage for the Project.

      - The Interior Design Phase will take place concurrently with all of the other phases in order to the timely delivery of the Project.

  - SPECIAL SERVICES

    - NMSU has the right to require, and the Design Professional agrees to perform, services related to the Project other than those services identified as Basic Services (Special Services).

    - For Special Services, the Design Professional will be required to submit a detailed written “not to exceed” proposal for performing the Special Services to NMSU for its review and written approval, incorporating a declaration as to Design Professional’s ability performing work.  The “not to exceed” fee proposal must be broken down into specific hours and must identify all consultant costs to perform the services and accomplish the Special Services.  NMSU’s approval of such proposal must be in writing and communicated through the issuance of an approved contract amendment issued through NMSU’s Procurement Services.

  - REIMBURSABLE EXPENSES

    - Reimbursable expenses of the Design Professional may include the following items when approved in writing and in advance by NMSU: (1) transportation and subsistence in accordance with NMSU policies or a not to exceed amount; (2) cost of reproduction of plans, drawings, and specifications required for bidding documents [Note: all progress sets of plans, drawings and specifications for review by NMSU are part of the Design Professional’s Basic Services and are not reimbursable.]; (3) reasonable plan checks/review fees charged by appropriate governmental authority(s); (4) the services of geotechnical engineers, testing laboratories, and other subcontractors (not employees of the Design Professional) to provide professional evaluations, recommendations, and services pertaining to conditions of the site and existing improvements, including, but not limited to, tests, and surveys required to ascertain and address surface and subsurface conditions, structural integrity of existing structures, the presence of Hazardous Materials, and environmental issues; (5) land surveys for property boundaries, topographical data, legal description, etc.; (6) special inspections or testing; (7) Commissioning agent; (8) LEED modeling or administration that is not part of the LEED design under basic services; (9) reimbursable services associated with LEED enhance commissioning if requested; (10) meals for charrettes subject to prior approval by NMSU; and (11) other consultants including but not limited to a roofing consultant.

    - Payment of reimbursable expenses to the Design Professional will be paid by NMSU at the Design Professional’s actual direct cost, up to a maximum amount agreed to by NMSU.  All requests for reimbursement of expenses must be accompanied by copies of original invoices.

    - For all expenses incurred under this “Reimbursable Expenses” portion of the Agreement, NMSU may require the Design Professional to obtain three quotes or conduct a competitive bid when practical and reasonable.  NMSU reserves the right to accept, reject, or modify any of the reimbursable quotes or bids.  NMSU reserves the right to use any of the quotes or bids submitted for any particular reimbursable expense.  NMSU also reserves the right to reject all quotes bids and separately contract for any “Reimbursable expenses” when, in NMSU sole discretion, it is in the best interest of NMSU.

    - All requests for payments for Reimbursable Expenses, including receipts, must be submitted to NMSU within forty-five (45) calendars days of incurring the expense.

ARTICLE THREE

CONSTRUCTION COST

3.0 	Evaluations of NMSU’s MACC, statements of probable construction cost, and detailed estimates of construction costs prepared by the Design Professional represent the Design Professional’s best judgment as a professional familiar with the construction industry.  It is recognized, that the Design Professional does not have control over: the cost of labor, materials, equipment; CMAR’s methods of determining method of procuring the construction under New Mexico Procurement Code; CMAR’s method of determining its price offered; market; or negotiating conditions.

3.01	The MACC is established, as a condition for this Agreement, as a fixed price for  the Scope of Work on the Project, including but not limited to on-site construction, off-site construction, utilities, the building, furniture, fixtures, parking lot(s), and for design and bidding or RFP.  The MACC for this Project is $_________.  The Design Professional will determine, with NMSU approval, what materials, equipment, component systems, and types of construction are to be included in the Construction Documents to bring the cost within the MACC.  With the written consent of NMSU, the Design Professional may also include 10% of the MACC in additive alternates to adjust the construction to a fixed limit as allowed by the CMAR documents.

ARTICLE FOUR

TERM

4.0	The term of this Agreement begins immediately upon delivery to the Design Professional of a NMSU purchase order incorporating this Agreement and extends through the end of the Final Completion Phase as described above and in accordance with 13-1-150 NMSA.

ARTICLE FIVE

EMPLOYMENT OF CONSULTANTS

5.0	The Design Professional agrees to employ competent New Mexico licensed and registered structural, mechanical, electrical, civil, landscape, interior designer, surveyor, or cost estimating consultants not otherwise employed by NMSU for the Project, as might be necessary for the proper design and construction of the Project.  The Design Professional must furnish to NMSU a list of these consultants for prior approval before engaging them for the Project.  The Design Professional represents that services performed by the consultants under this Agreement will be conducted in a manner consistent with that level of care and skill ordinarily exercised by members of the profession currently practicing under the same or similar conditions in the same or similar locality.  The Design Professional represents that the performance of any consultant assigned by the Design Professional to work on the Project must be in accordance with sound professional standards, and the requirements of this Agreement.

ARTICLE SIX

PROFESSIONAL LIABILITY INSURANCE

6.0	At their own expense, the Design Professional must procure and maintain during the life of this Agreement, professional liability insurance in an amount not less than One Million Dollars ($1,000,000) for each claim and in the aggregate.  Insurance coverage may not be canceled or materially changed except after thirty (30) days written notice has been provided to NMSU and NMSU’s written approval.  The Design Professional must furnish NMSU copies of certificates of insurance showing the coverage, limits of liability, covered operations, effective dates, and dates of expiration of policies of insurance carried by the Design Professional.

ARTICLE SEVEN

INDEMNIFICATION AND INSURANCE

7.0	The Design Professional will indemnify, defend and hold harmless NMSU, its officers, and employees against all liability, claims, damages, losses, or expenses (including attorney's fees) arising out of bodily injury to persons or damage to property caused by, or resulting from, the Design Professional's, its employees' or both’s negligent acts or omissions.

ARTICLE EIGHT

ASSIGNMENT AND SUCCESSORS

8.0	The Design Professional agrees not to sublet, sell or assign this Agreement nor any portion of the Work included herein, and not to enter into a partnership for the performance of the services and work contemplated by this Agreement with any person or persons without the prior written permission of NMSU.  Any approved successors or assignees will be bound to and by the same terms and conditions as the Design Professional, and will accept in writing the delegation of the Design Professional’s duties and responsibilities under this Agreement.  The Design Professional remains responsible for completion of the Project and Closeout Documents including O&M and warranty documentation. The Design Professional remains responsible for design integrity.

ARTICLE NINE

TIMELINESS OF PERFORMANCE

9.0	The Design Professional must perform its duties and services under this Agreement with all reasonable diligence and continuous effort, and will not delay this Project in order to perform under contracts.

  - The Design Professional must continue to perform the Work under this Agreement through all disputes, with NMSU, the CMAR, or both, including but not limited to payment disputes and disputes regarding the Design Professional’s obligations under the Agreement.

  - In the case of any disputes by and between NMSU and the Design Professional, NMSU will continue to compensate the Design Professional for all non-disputed services in a timely manner.

ARTICLE TEN

OWNERSHIP OF INSTRUMENTS OF SERVICE

10.0	NMSU must have use and rights to all electronic documents during all phases of the Project.  Drawings and specifications become the property of NMSU.  Before receiving final payment, the Design Professional must deliver to NMSU the Record Construction Documents.  NMSU does not have the right to use the working drawings and specifications for other building projects except as may be required for reference without the Design Professional's consent.  NMSU does not have the right to sell the drawings and specifications.  The Design Professional will be permitted to reuse parts of the drawings for other projects, but may not use them as a whole without NMSU's prior written permission.

ARTICLE ELEVEN

RECORDS AND AUDIT

11.0	The Design Professional must maintain detailed time records that show the date, time and nature of services rendered.  These records will be subject to inspection by NMSU, its representatives, and the State Auditor.  NMSU, its representatives, and the State Auditor will have the right to audit billings both before and after payment.  Payment under this Agreement must not foreclose the right of NMSU to recover excessive and/or illegal payments.  NMSU, its representatives and the State Auditor will have access to and the right to examine and/or audit any directly pertinent records, books, documents, and papers of the Design Professional involving transactions related to this Agreement for a period of three (3) years after final payment.

ARTICLE TWELVE

APPLICABLE LAWS

12.0 	The Design Professional must adhere to all applicable state, federal, local and NMSU rules, laws, regulations, guidelines, including but not limited to the New Mexico Procurement Code, NMSU’s Procurement Regulations, New Mexico’s Public Works Act (N.M. Stat. Ann. § 13-4-1, et. seq.), the New Mexico Prompt Payment Act, and all other applicable laws, statutes, codes, and regulations applicable the Work to be performed.

ARTICLE THIRTEEN

TERMINATION

13.0	NMSU’s Right to Terminate for Cause.  If the Design Professional, for any reason, fails or omits to carry out the Work in an acceptable manner, NMSU shall give the Design Professional fifteen days’ notice in writing of such failure or omission and of a time within which to cure the deficiency.  The Design Professional must take corrective measures within such time.  The Design Professional's failure to comply with such notice and to cure the deficiency as provided in the notice will subject this Agreement to immediate termination by NMSU.

13.01	In the event of a for-cause termination, NMSU may terminate this Agreement by delivering to the Design Professional fifteen days’ written notice of termination.  The effective date of termination will be the date stated in the notice or, if no date is stated, then the date of delivery of the notice.  Upon such termination, the Design Professional must deliver to NMSU all design plans, construction estimates, drawings, documents, survey books, and all other materials developed under this Agreement.  NMSU will then have the right to retain the services of other design professional(s) to complete the Design Professional’s duties under this Agreement, and will have no obligation to seek bids for that replacement design professional(s).  If the cost of completing the Work under this Agreement exceeds the remaining contract amount, then the Design Professional must pay NMSU for the difference between the remaining contract amount and the cost to complete the Design Professional’s duties, but only to the extent such excess contract amount was directly caused by an act, error or omission of the Design Professional.

13.02	Termination for convenience of NMSU.  On fifteen (15) business day’s written notice to the Design Professional, NMSU may terminate this Agreement in whole or in part for its own convenience in the absence of any default of the Design Professional.

13.02.01	In the event of a termination for convenience, NMSU may terminate this Agreement by delivering to the Design Professional notice of termination without cause specifying the extent to which performance of Work under this Agreement is terminated and the date upon which such termination becomes effective.  The effective date of termination will be the date stated in the notice or, if no date is stated, then the sixteenth (16th) business day after delivery of the notice.  Within ten (10) calendar days of the effective date of termination, the Design Professional must deliver to NMSU all design plans, construction estimates, drawings, documents, survey books and any or all other materials developed under this Agreement.  Upon delivery of such notice, the Design Professional will have the right to receive payment for services satisfactorily performed up to and including the termination date, including reimbursement then due.

13.03	Termination for Insolvency. NMSU has the right to terminate this Agreement at any time if Design Professional files a petition in bankruptcy, or is adjudicated bankrupt; or if a petition in bankruptcy is filed against Design Professional and not discharged within thirty (30) days; or if Design Professional becomes insolvent or makes an assignment for the benefit of its creditors or an arrangement under any bankruptcy law; or if a receiver is appointed for Design Professional or its business.

13.04   The Design Professional’s Right to Terminate for Cause.  If NMSU materially fails to perform its obligations under this Agreement, the Design Professional shall give NMSU fifteen days’ notice in writing of such failure and of a time within which to cure the deficiency. NMSU’s failure to cure the deficiency, as provided in the notice, will subject this Agreement to immediate termination by the Design Professional. In the event of termination, the Design Professional will be entitled to compensation for all services completed and accepted as of the date of termination, together with compensation for such Additional Special Services performed after termination that are authorized by NMSU to wind up the work performed to the date of termination.

ARTICLE FOURTEEN

APPROPRIATIONS

14.0	The terms of this Agreement are contingent upon sufficient appropriations and authorizations being made by the Legislature of the State of New Mexico, NMSU or both for the performance of this Agreement and the completion of the Project.  If sufficient appropriations and authorizations are not made by the Legislature, NMSU, or both this Agreement will terminate upon written notice being given by NMSU to the Design Professional.  NMSU's decision as to whether sufficient appropriations are available are at NMSU sole discretion and will be final.

ARTICLE FIFTEEN

RELEASE

15.0	The Design Professional, upon final payment to it of the amounts due under this Agreement, releases NMSU, its governors, officers and employees, and the State of New Mexico from all liabilities, claims and obligations whatsoever arising from or under this Agreement as pertains to the Project.

15.01	The Design Professional agrees not to purport to bind NMSU or the state of New Mexico to any obligation not assumed herein by NMSU or the State of New Mexico, unless the Design Professional has express written authority to do so, and then only within the strict limits of that authority.

ARTICLE SIXTEEN

CONFIDENTIALITY

16.0	Except when required by law or valid court order, any confidential information provided to or developed by the Design Professional in the performance of this Agreement must be kept confidential and may not be made available to any individual or organization by the Design Professional without prior written approval of NMSU.

ARTICLE SEVENTEEN

GOVERNING LAW AND INTERPRETATION

17.0	The laws of the State of New Mexico will govern this Agreement.  In no event will any portion of this Agreement be interpreted against a party on the grounds that such party drafted the provision in question.  Both parties acknowledge having had many opportunities for review and comment by their attorneys and both parties having participated in drafting this Agreement as a whole.

ARTICLE EIGHTEEN

MODIFICATION OF THE AGREEMENT

18.0	This Agreement may not be altered, changed, amended, or modified except by an instrument in writing executed by the authorized representative(s) for the Design Professional and NMSU.  The Design Professional and NMSU may negotiate changes to this Agreement pursuant to this Article 21.

ARTICLE NINETEEN

MERGER

19.0	This Agreement with its exhibits and schedules incorporates all of the agreements, covenants and understandings between the parties thereto concerning the subject matter thereof.  No prior agreements or understanding, verbal or otherwise, of the parties or their agents will be valid or enforceable unless embodied in this Agreement.  Specifically, but without limitation, the RFP and Design Professional’s Response to RFP are incorporated in this Agreement.

ARTICLE TWENTY

CERTAIN PENALTIES

20.0	The State of New Mexico Procurement Code, Sections 13-128 through 13-1-199 N.M.S.A. 1978, imposes civil and criminal penalties for its violation.  In addition, the New Mexico criminal statutes impose felony penalties for illegal bribes, gratuities and kickbacks.

ARTICLE TWENTY-ONE

NOTICES

21.0	Any notice required to be given under this Agreement will be deemed sufficient, if given in writing and hand delivered to the following address or sent by first class mail, properly franked and addressed as follows:

If to NMSU:

New Mexico State University

Attn: Robert Herrera

ARTICLE TWENTY-TWO

MISCELLANEOUS

22.0	Certain Definitions.

“Detailed Estimate of Construction Cost” means a forecast of construction costs prepared by the Design Professional and the CMAR based on the Design Professional’s detailed analysis of materials and labor for all items of construction work.

“Estimate of Probable Construction Costs” means a detailed estimate of construction cost prepared by NMSU.

“Preliminary Estimate of Construction Cost” means cost forecasts prepared by the Design Professional during the schematic design, design development, and Construction Documents phases of basic services for NMSU, prepared prior to the Estimate Probable Construction Costs.

“Actual Construction Costs” means the actual contract amount to be paid by NMSU to the CMAR for the Work.  Construction costs do not include costs associated with furniture and equipment not specified within the Construction Documents.

“As-built” means construction drawings revised to show all significant changes to the construction documents made during the construction process, usually based on marked up prints, drawings, and other data furnished by the CMAR to the Design Professional.

“Project Program” means the written and graphic description of the Project objectives, including intended use of facilities and site, design constraints and criteria, physical parameters, spatial requirements and relationships, and requirements for special equipment, systems and materials, the results of which are to be documented in a written

“MACC” (Maximum Allowable Construction Cost) is the total sum, including gross receipts tax, available for construction purposes and may include furnishings, fixtures and equipment as approved and authorized by NMSU. MACC may not include professional fees, Project contingency funds, acquisition costs or other soft costs.

22.01	The Standard Conditions attached hereto as Exhibit A are hereby incorporated to the extent they are not inconsistent with other provisions of this Agreement.  In Exhibit A, “Seller” means “Design Professional.”

22.02	Contact documents.  The following contract documents, including all amendments, form the contract between NMSU and the Design Professional, and are incorporated by reference herein as if fully set forth herein:

22.02.01	This Design Services Agreement between NMSU and the Design Professional, and all exhibits thereto.

22.02.02	NMSU’s RFP No. N/A and all exhibits thereto.

22.02.03	Applicable NMSU Purchase Orders

As evidence of their Agreement, each party or their duly authorized representative has signed this document, as of the date(s) indicated below.

New Mexico State University

Signature: ___________________________

Andrew Burke

Senior AVP Finance and Administration

Date: _______________________________

___________________, LLP

Signature: ___________________________

Senior Principal

Date: _______________________________

EXHIBIT A

TERMS AND CONDITIONS

EXHIBIT B

DESIGN PROFESSIONAL’S COMPENSATION

SECTION I

(New Mexico Gross Receipt Tax [NMGRT] is not included in the following compensation schedule)

The Design Professional’s compensation for Basic Services is as follows:

____________ flat fee

Total design fee (including NMGRT) of $              , is based on the Design Professional’s proposal as attached and incorporated in Exhibit G.  The Design Professional must invoice NMSU on a percentage of the completion.  The Design Professional invoices must include applicable NMGRT.

At the end of the Schematic Design Phase and prior to the Construction Phase, the MACC may change based on updates to the estimated Probable Construction Costs.  If the MACC is changed due to an NMSU approved request, the Design Professional’s compensation for Basic Services will be revised per the Design Professional Rate Schedule, Exhibit I, reflecting the increased MACC.  A contract amendment will be issued to reflect the change in the Design Professional’s Compensation for Basic Services.

NMSU will make payments for the Design Professional’s services in an amount not to exceed the percentages set forth below for each phase:

Programming Phase					(__% of Basic Fee)	$________

Schematic Design Phase				(__% of Basic Fee)	$_________

Design Development Phase				(__% of Basic Fee)	$_________

Construction Document Phase				(__% of Basic Fee)	$_________

Bidding Phase					(__% of Basic Fee)	$_________

Construction Contract Administration Phase		(__% of Basic Fee)	$_________

Closeout Phase					(__% of Basic Fee)	$_________

The following is a list of the Design Professional’s engineers and consultants to be used on this Project:

1.

2.

3.

Any changes to the Design Professional engineer and consultants to be used on the Project must be approved in writing by NMSU.

SECTION II

NMSU reserves the right to contract Reimbursable Services separately if contracting separately is found to be in the best interest of NMSU.  Reimbursable Services include, but are not limited to, the following:

- Transportation and Subsistence	(not to exceed)	$_________

- Reproduction of Plans for Bidding		$_________

- Reasonable Plan Checks, Reviews, or both for

authorities having jurisdiction			$_________

- Geotechnical Survey				$_________

- Land Survey				$_________

- Special Inspections, Testing, or both		$_________

- Commissioning Services			$_________

- Incidentals for Charrettes			$_________

- Roofing Consultant				$_________

- Property Boundary Survey			$_________

- Easement Survey				$_________

- Environmental Survey/Documentation		$_________

- Topographical Survey				$_________

- Right-of-Way Survey				$_________

- Mapping and/or Zoning 			$_________

- Continuous On-Site Construction Observation 	$_________

- Required modeling and documentation for

energy efficiency certification(s)			$_________

- Other _______________________ 		$_________

SECTION III

Hourly Rates by Personnel Type for Special Services (NMGRT is not included.)

EXHIBIT C

INSURANCE REQUIREMENTS

CERTIFICATES OF INSURANCE

The Design Professional must furnish NMSU one copy of each Certificates of Insurance herein required showing the coverage, limits of liability, covered operation, and effective dates of expiration of policies of insurance carried by the Design Professional.  The Design Professional must furnish to NMSU copies of limits.  The Certificates of Insurance must be in the form of AIA Document G-705 or similar format acceptable to NMSU.  Such certificates must contain the following statements:

- “The Regents of New Mexico State University, its regents and employees are held as additional insured.”

2.0	"The insurance coverage certified herein may not be canceled or materially changed except after thirty (30) days written notice has been provided to NMSU."

WORKER’S COMPENSATION INSURANCE

The Design Professional must procure and will maintain during the life of this Agreement Worker's Compensation insurance as required by applicable State law for all of the Design Professional’s employees , and in case of any such work being sublet, must require the subcontractors to maintain such Worker's Compensation insurance.  In case any class of employee engaged in work on the Project under this Agreement is not protected under a Worker's Compensation Statute, the Design Professional must provide and will cause each subcontractor or sub-subcontractor to provide Employer's Insurance in an amount of not less than $500,000.

DESIGN PROFESSIONAL’S PROFESSIONAL LIABILITY INSURANCE

The Design Professional must maintain professional liability insurance in the amount of at least $1,000,000.

DESIGN PROFESSIONAL'S PUBLIC LIABILITY INSURANCE

The Design Professional must maintain insurance coverage “equal to the maximum liability amounts set forth in the New Mexico Tort Claims Act Section 41-4-1 et. seq. NMSA 1978.”  The insurance must remain in force for the life of the Agreement including all extension or renewals.  The limits effective July 1, 1992 are: $400,000 per person/$750,000 per occurrence plus $300,000 for medical and $100,000 for property damage for a total maximum liability of $1,150,000 per occurrence.

DESIGN PROFESSIONAL'S VEHICLE LIABILITY INSURANCE

The Design Professional must procure and will maintain during the life of this contact Vehicle Liability Insurance coverage “equal to the maximum liability amounts set forth in the New Mexico Tort Claims Act Section 41-1-1 et. seq. NMSA 1978.”  The insurance must remain in force for the life of the Agreement including all extensions or renewals.  The limits effective July 1, 1992 are:

Bodily Injury		$750,000 Each Occurrence

Property Damage		$100,000 Each Occurrence

SUBCONTRACTORS’ AND SUB-SUBCONTRACTORS’ PUBLIC AND VEHICLE LIABILITY INSURANCE

The Design Professional must either:

- Require each subcontractor or sub-subcontractor to procure and maintain during the life of the subcontract or sub-subcontract Public Liability Insurance of the types and amounts specified above or,

- Insure the activities of the subcontractors or sub-subcontractors in the Design Professional's policy as required under this Article.

GENERAL

All insurance policies are to be issued by companies authorized to do business under the laws of the State of New Mexico and acceptable to NMSU.

The Design Professional will not violate, or permit to be violated, any conditions of any said policies, and must at all times satisfy the requirements of the insurance companies writing said policies.

Exhibit D

DESIGN PROFESSIONAL’S STATEMENT FOR SERVICES

Exhibit E

LIST OF SPACES

Exhibit F

PROPOSED PROJECT SCHEDULE

Proposal Due 				_______

Assumed date of A/E contract 		_______

Kick-off meeting 				_______

Completion of design development 		_______

Completion of Construction Documents	_______

Complete CD				_______

Construction Agreement 			_______

Construction Notice to proceed 		_______

Date of Substantial Completion 		_______

Exhibit G

DESIGN PROFESSIONAL’S PROPOSAL

# Text boxes

If to the Design Professional:

____________________

_____________________

_____________________

Attn: